**PROJECT NAME: SUBTRACK**

**GROUP MEMBERS:** **Aral Cavlak, Samet Berat Şeker, Aykan Uğur, Özge Bostan, Ceyda Ece Han, Mehmet Mert Eser, Mustafa Çağlar Cömert**

|  |  |
| --- | --- |
| LIKELIHOOD RANK | RISK  DESCRIPTION |
| 1 | The project could **exceed the budget** due to unexpected costs, scope changes, or poor resource management, potentially delaying delivery or requiring extra funds. |
| 2 | Difficulty in **securing an investor** could delay the project or hinder progress due to lack of funding. |
| 3 | **Banks hesitate to make a dea**l with our project. |
| 4 | **Time management** problems in the project  (Sprints not being completed on **time**.) |
| 5 | **Competitor Apps** Outpacing the Market with Stronger Financial Backing. |
| 6 | **Subscription service** providers don't want to make a deal with us. |
| 7 | Users hesitate to **share their data** with the app. |
| 8 | Sudden changes in **mobile app store policies**. |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

|  |  |
| --- | --- |
| IMPACT  RANK | RISK  DESCRIPTION |
| 1 | Users hesitate to **share their data** with the app. |
| 2 | Difficulty in **securing an investor** could delay the project or hinder progress due to lack of funding. |
| 3 | **Banks hesitate to make a dea**l with our project. |
| 4 | **Subscription service** providers don't want to make a deal with us. |
| 5 | **Competitor Apps** Outpacing the Market with Stronger Financial Backing. |
| 6 | **Time management** problems in the project  (Sprints not being completed on **time**.) |
| 7 | The project could **exceed the budget** due to unexpected costs, scope changes, or poor resource management, potentially delaying delivery or requiring extra funds. |
| 8 | Sudden changes in **mobile app store policies**. |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| LIKELIHOOD RANK | IMPACT RANK | COMBINED RANK | RISK  DESCRIPTION |
| 1 | 7 | 8 | The project could **exceed the budget** due to unexpected costs, scope changes, or poor resource management, potentially delaying delivery or requiring extra funds. |
| 2 | 2 | 4 | Difficulty in **securing an investor** could delay the project or hinder progress due to lack of funding. |
| 3 | 3 | 6 | **Banks hesitate to make a dea**l with our project. |
| 4 | 6 | 10 | **Time management** problems in the project  (Sprints not being completed on **time**.) |
| 5 | 5 | 10 | **Competitor Apps** Outpacing the Market with Stronger Financial Backing. |
| 6 | 4 | 10 | **Subscription service** providers don't want to make a deal with us. |
| 7 | 1 | 8 | Users hesitate to **share their data** with the app. |
| 8 | 8 | 16 | Sudden changes in **mobile app store policies**. |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |